MonVisor

Architectural Roadmap

Phases 4.7 – 4.12

June 2026

# Product Philosophy

MonVisor is a monitoring lifecycle management assistant, not a continuous network monitor. The guiding principle is:

Core Principle Meet the user where they are, then help them get where they need to go. We do not tear down existing infrastructure and rebuild it our way.

- Users with nothing get a guided greenfield path.

- Users with an existing Prometheus stack hand us their config and we build from it.

- We always propose, never apply without consent.

- We never make noise on a network without the user explicitly asking.

- Once the initial inventory is built, the user owns it. We assist on demand.

MonVisor runs on its own dedicated box or VM, separate from the existing monitoring stack. This is not optional — it is the deployment model. The user's existing Prometheus / Alertmanager / Grafana stack is untouched until they decide to cut over.

# Deployment Model

### Alert Suppression by Default

MonVisor's Alertmanager ships configured with a null receiver. Alerts fire internally and are visible in the MonVisor UI but nothing goes out to humans until the user explicitly enables a notification channel.

monvisor alerting enable pagerduty --integration-key <key>
monvisor alerting enable email --smtp-host <host>
monvisor alerting enable slack --webhook <url>

### Phased Cutover

MonVisor tracks and prompts for four phases. It never advances a phase without explicit user confirmation:

| Phase 1 | MonVisor scraping all targets. Alerts suppressed. User watching dashboards. |
| --- | --- |
| Phase 2 | User enables alerting to low-stakes channel (Slack dev room, test email). |
| Phase 3 | User validates alert quality over N days of their choosing. |
| Phase 4 | User enables production alerting. Decommissions old stack. Their call, their timeline. |

# Entry Points

## Entry Point A — Greenfield

User has no existing Prometheus setup. MonVisor scans the network once (the user's one-time security window), builds the inventory, generates configs, user ratifies. From then on the inventory is user-owned and user-maintained.

monvisor init
monvisor scan <env>      # one-time, requires security window
monvisor review <env>
monvisor generate <env>
→ inventory established, user owns it from here

Important After initial setup, future scanning is always targeted and on-demand: monvisor scan <env> --host <ip>. No automatic rescans. Ever.

## Entry Point B — Brownfield

User has an existing prometheus.yml. They hand it to MonVisor:

monvisor import --prometheus-config /path/to/prometheus.yml
monvisor import --alertmanager-config /path/to/alertmanager.yml
monvisor import --grafana-url http://grafana:3000 --grafana-token <token>

- Non-destructive: the original file is never modified or moved.

- Partial imports are expected and handled — missing hostnames, incomplete metadata, flagged for review.

- No network scan is triggered. The existing config is the source of truth.

- MonVisor reads it, builds internal state, and works from that baseline.

# Inventory Ownership Model

Discovery exists to bootstrap the inventory once. After that, the inventory is a database the user maintains, not a live view of the network.

### Host Lifecycle States

| Status | Meaning |
| --- | --- |
| pending | Discovered or imported, not yet reviewed by user |
| configured | User has reviewed, config generated, in active inventory |
| missing | User-targeted rescan requested, host did not respond |
| forgotten | User marked as removed by design — never surfaces again |

# Phase 4.7 — AI Intelligence

The ask command today refuses anything outside the corpus. Users asking legitimate Prometheus / Grafana / Alertmanager questions are told 'I've not yet learned how to do that.' This phase fixes that.

### Three-Tier Answer Strategy

- RAG retrieval from corpus — grounded answer if hit, labelled as such.Tier 1:

- General domain Ollama prompt — labelled [General knowledge — not from knowledge base].Tier 2:

- Web fetch (httpx + trafilatura) or guided search suggestion if offline.Tier 3:

### Web Fetch — No Playwright Dependency

Playwright is ~150MB of Chromium. Not acceptable on a monitoring server. Primary path: httpx GET → trafilatura.extract() → clean text → embed → store. Playwright is an optional extra (monvisor[browser]) for JS-rendered pages only.

### learned ChromaDB Collection

A third collection alongside pairs and exemplars. Runtime only — never shipped with MonVisor. Web-fetched content stored with source URL, fetch date, content hash for dedup, and TTL (default 7 days). Stale entries de-prioritised, not deleted. monvisor knowledge prune --days 30 manages growth.

### Offline / Air-Gap Fallback

If web fetch is disabled or fails, Gemma4 assembles a suggested search query and prompt the user to paste content. Pasted content is session-only unless the user explicitly saves it.

# Phase 4.8a — Interactive Configuration

monvisor generate is batch and one-shot. Services on appliances with no exporter, SNMP-only devices, and custom HTTP endpoints have no path from discovery to working scrape config. This phase adds an interactive agent loop.

### monvisor configure <env> <host>

- Loads host and existing services from inventory.

- Gemma4 drives clarifying questions one at a time (max 8 turns, configurable).

- Emits [READY_TO_GENERATE] token when it has enough information.

- Generates and validates YAML fragment, writes to configs table.

- Synthetic branch: if the service is an application workflow, routes to Phase 4.8b.

- Offers to save the session as a corpus pair — user sessions grow the knowledge base.

# Phase 4.8b — Synthetic Monitoring

Complex multi-step application workflows cannot be monitored by a single blackbox probe. A checkout flow, login sequence, or API transaction chain has multiple potential failure points — each needs its own metric and alert.

### In-House Synthetic Runner

MonVisor ships its own lightweight Python test runner. No external test framework required. Test definitions are YAML, generated by the configure agent loop.

### Metrics Emitted per Test

monvisor_synthetic_step_duration_seconds{test, step}
monvisor_synthetic_step_success{test, step}       0|1
monvisor_synthetic_test_success{test}              0|1
monvisor_synthetic_test_last_run_timestamp{test}

- Runner exposes /metrics endpoint on :9399, scraped by Prometheus like any other target.

- Managed as a systemd unit: monvisor synthetic start / stop.

- Alert rules auto-generated per test: any step failure for 2 minutes triggers an alert.

- Secrets (passwords, tokens) stored in ~/.monvisor/synthetic_secrets/ at 0600 — never in the YAML definition.

# Phase 4.9 — Network Discovery Overhaul

Scan Philosophy One-time. Conservative. User-initiated only. MonVisor gets one security window to scan. After initial inventory is built, all future scanning is targeted and on-demand.

### Two-Pass Strategy

Pass 1 — Host Discovery: nmap -sn -T3 (polite timing, never T4/T5) plus ARP on directly-attached subnets only, plus passive mDNS listen. Confirms which IPs are live before any service scan runs.

Pass 2 — Service Scan: targeted against confirmed-live hosts only. Expanded port list includes 80/443, 554/8554 (cameras), 161 (SNMP), IoT-common ports. HTTP probing for device type fingerprinting.

### Security Posture

- Default timing: -T3 (polite). -T4/-T5 never exposed to users.

- ARP only on directly-attached subnets (not routed networks).

- mDNS: passive listen only. No active flooding.

- No OS detection (-O) — noisy and not needed.

### hosts Table

New SQLite table. Persistent per-IP record including MAC/vendor (bundled OUI table, ~40KB), hostname, device type, probe response profile (responds_icmp, responds_arp, responds_tcp80, etc.), scan lifecycle status, and user notes.

### Missing Host Handling

When a targeted rescan finds a host not responding, the user is prompted:

⚠  192.168.1.33  (QNAP NAS, last seen 2026-05-28)  — not responding
   [1] Temporarily offline — keep watching
   [2] Decommissioned / removed — forget it
   [3] IP reassigned — I'll add the new IP manually

# Phase 4.10 — Brownfield Import

Parses an existing prometheus.yml, extracts scrape targets, populates the hosts and services inventory. No network scan triggered. The original file is never modified.

monvisor import --prometheus-config /path/to/prometheus.yml
Import complete:
  ✓  23 targets imported from 8 scrape jobs
  ⚠   4 targets flagged for review (no hostname resolvable)
  ✗   2 targets skipped (Kubernetes SD — not yet supported)

Flagged targets surface in monvisor hosts <env> --unmonitored for user review and resolution.

# Phase 4.11 — Phased Cutover

MonVisor's Alertmanager default configuration routes all alerts to a null receiver. Nothing goes out to humans until the user enables it. Phase state is stored in config.yml and never auto-advanced.

monvisor cutover status       # current phase + what it means
monvisor cutover advance      # confirm readiness, move to next phase
monvisor alerting enable pagerduty --integration-key <key>
monvisor alerting test pagerduty
monvisor alerting disable pagerduty

# Phase 4.12 — IaC Export (Free Tier)

Disaster recovery and reproducibility. If the MonVisor box burns down, the user can rebuild to known-good state quickly. MonVisor knows everything it has configured and emits it as Infrastructure as Code.

### Supported Formats

- Ansible (primary): playbooks reproducing full MonVisor host state.

- Terraform (secondary): modules for users provisioning the host via Terraform.

- Puppet / Salt: stub commands — 'not yet implemented, contributions welcome.'

### What Gets Exported

- Prometheus config, rules, scrape jobs.

- Alertmanager config (suppression state preserved).

- Grafana datasources and dashboards.

- Synthetic test definitions and runner service.

- MonVisor installation and configuration.

- nginx config.

IaC artifacts regenerate automatically whenever the user accepts a MonVisor-proposed change. Stored in ~/.monvisor/iac/. User commits to their own git repository.

# Phase Summary

| Phase | Name | Primary Deliverable |
| --- | --- | --- |
| 4.7 | AI Intelligence | 3-tier ask, web fetch, learned collection |
| 4.8a | Interactive Configure | monvisor configure agent loop |
| 4.8b | Synthetic Monitoring | In-house test runner + Prometheus exporter |
| 4.9 | Discovery Overhaul | Two-pass scan, hosts table, inventory model |
| 4.10 | Brownfield Import | monvisor import from existing prometheus.yml |
| 4.11 | Phased Cutover | Alert suppression, phase tracking, safe transition |
| 4.12 | IaC Export | Ansible + Terraform DR artifacts (free tier) |

Recommended Build Order 4.9 → 4.10 → 4.7 → 4.8a → 4.8b → 4.11 → 4.12 4.9 and 4.10 establish the inventory foundation everything else builds on. 4.7 improves the AI layer that 4.8a/4.8b depend on. 4.11 and 4.12 are complete-the-platform features, buildable independently.